FYP2 TASK CHECKLIST

| GROUP CODE: | SET/____/____ |
| --- | --- |
| PROJECT TITLE: | StallSeeker Food Stall Discovery Application |
| GROUP MEMBER: | 1. Adam Danish 2. 3. 4. |
| SUPERVISOR NAME: | ____________________________ |

| No. | TASK | DATE(s) | PERSON IN CHARGE | TICK / ONCE DONE |
| --- | --- | --- | --- | --- |
|  | INFORMATION GATHERING |  |  |  |
| 1 | Confirm problem statement, objectives, scope and measurable success criteria | TBC | Adam Danish |  |
| 2 | Finalise requirements and user stories for customer, vendor and guest roles | TBC | Adam Danish |  |
| 3 | Complete system design covering Flutter architecture, Firebase data, maps, notifications and security | TBC | Adam Danish |  |
|  | DEVELOPMENT |  |  |  |
| 4 | Set up Flutter project architecture, dependencies and application theme | 27/07/2026 | Adam Danish | X |
| 5 | Configure Firebase Core, Authentication, Firestore and Storage | 27/07-04/08/2026 | Adam Danish | X |
| 6 | Create application models, collection constants and service layer | 27/07-05/08/2026 | Adam Danish | X |
| 7 | Implement email and password authentication with customer and vendor role routing | 29/07-06/09/2026 | Adam Danish | X |
| 8 | Implement guest access and Google Sign-In | 06/08-12/08/2026 | Adam Danish | X |
| 9 | Implement verification, password, email and account lifecycle flows | 06/08-06/09/2026 | Adam Danish | X |
| 10 | Build vendor profile, stall details, opening hours, description and stall image features | 03/08-14/08/2026 | Adam Danish | X |
| 11 | Build vendor dashboard with location sharing and open or closed stall status | 03/08-25/08/2026 | Adam Danish | X |
| 12 | Build vendor menu create, edit and delete flows with image, price and availability status | 03/08-14/08/2026 | Adam Danish | X |
| 13 | Build customer map discovery using GPS and manually selected locations | 03/08-06/09/2026 | Adam Danish | X |
| 14 | Add stall search, category, map-bound, distance and radius filtering | 03/08-06/09/2026 | Adam Danish | X |
| 15 | Build stall cards and details with menu, availability, freshness and refresh handling | 03/08-06/09/2026 | Adam Danish | X |
| 16 | Implement follow and unfollow actions with the customer following list | 05/08-25/08/2026 | Adam Danish | X |
| 17 | Implement FCM push notifications and follower alerts for stall status updates | 06/08-06/09/2026 | Adam Danish | X |
| 18 | Implement notification history, unread state and notification preferences | 06/09/2026 | Adam Danish | X |
| 19 | Add directions using Google Maps, Waze and browser fallback | 25/08/2026 | Adam Danish | X |
| 20 | Complete profile, account, About, FAQ, legal and logout screens | 06/08-06/09/2026 | Adam Danish | X |
| 21 | Refine splash, welcome, navigation, responsive UI, loading and error states | 06/08-06/09/2026 | Adam Danish | X |
| 22 | Configure production secrets, Firestore rules, indexes and deploy Cloud Functions | TBC | Adam Danish |  |
| 23 | Prepare signed Android release build and final distribution package | TBC | Adam Danish |  |
|  | TESTING |  |  |  |
| 24 | Run backend notification-history unit tests and confirm all cases pass | 10/09/2026 | Adam Danish | X |
| 25 | Run Flutter static analysis and resolve all warnings and errors | TBC | Adam Danish |  |
| 26 | Test registration, verification, login, Google login, guest mode and role routing | TBC | Adam Danish |  |
| 27 | Test password, email, profile, logout and account deletion flows | TBC | Adam Danish |  |
| 28 | Test vendor profile, live location, stall status and complete menu CRUD | TBC | Adam Danish |  |
| 29 | Test customer GPS and manual location, search, filters, stall details and directions | TBC | Adam Danish |  |
| 30 | Test following, push notifications, notification history and offline or error recovery | TBC | Adam Danish |  |
| 31 | Validate Firestore and Storage rules plus callable function permissions | TBC | Adam Danish |  |
| 32 | Run Android device regression, usability and release-build testing | TBC | Adam Danish |  |
|  | DOCUMENTATION |  |  |  |
| 33 | Update Chapters 1 to 3 with the final scope, literature review, methodology and system design | TBC | Adam Danish |  |
| 34 | Write the implementation chapter with architecture, Firebase services and key feature evidence | TBC | Adam Danish |  |
| 35 | Write the testing and evaluation chapter with cases, results, findings and limitations | TBC | Adam Danish |  |
| 36 | Prepare user manual, administrator notes and deployment configuration guide | TBC | Adam Danish |  |
| 37 | Update diagrams, screenshots, references, appendices and traceability evidence | TBC | Adam Danish |  |
| 38 | Proofread and format the final report according to institutional requirements | TBC | Adam Danish |  |
|  | PROGRESS PRESENTATION 1 |  |  |  |
| 39 | Prepare slides, demonstration flow and progress evidence for the first review | TBC | Adam Danish |  |
| 40 | Deliver the first progress presentation and record reviewer feedback | TBC | Adam Danish |  |
|  | PROGRESS PRESENTATION 2 |  |  |  |
| 41 | Prepare updated slides, test evidence and demonstration for the second review | TBC | Adam Danish |  |
| 42 | Deliver the second progress presentation and record required corrections | TBC | Adam Danish |  |
|  | INTERNAL PRESENTATION |  |  |  |
| 43 | Complete internal presentation slides, poster or supporting material and timed demo rehearsal | TBC | Adam Danish |  |
| 44 | Deliver the internal presentation and apply supervisor or panel corrections | TBC | Adam Danish |  |
|  | EXTERNAL PRESENTATION |  |  |  |
| 45 | Freeze the tested release, final report, user manual, slides and backup demonstration assets | TBC | Adam Danish |  |
| 46 | Deliver the external presentation and final demonstration, then archive submission evidence | TBC | Adam Danish |  |