FYP2 TASK CHECKLIST

| GROUP CODE: | SWE/134/24B |
| --- | --- |
| PROJECT TITLE: | StallSeeker |
| GROUP MEMBER: | 1. Adam Danish Bin Muhamad Azizi 2. Adam Fahmi Bin Shari 3. Hairi Hakimi Bin Hasmadi 4. Nur Fadiyah Binti Mohd Fazli |
| SUPERVISOR NAME: | Norulmubarakah Ibrahim |

| No. | TASK | DATE(s) | PERSON IN CHARGE | TICK / ONCE DONE |
| --- | --- | --- | --- | --- |
|  | INFORMATION GATHERING |  |  |  |
| 1 | Finalise the problem statement, objectives, scope, and requirements | TBC | All members |  |
| 2 | Complete the system architecture, database, interface, and use-case designs | TBC | Adam Danish |  |
|  | DEVELOPMENT |  |  |  |
| 3 | Set up the Flutter project, dependencies, and application theme | 27/07/2026 | Adam Danish | X |
| 4 | Configure Firebase and create the application models and service layer | 27/07/2026-05/08/2026 | Adam Danish | X |
| 5 | Implement authentication, user roles, guest access, and account management | 29/07/2026-06/09/2026 | Adam Danish | X |
| 6 | Build vendor profiles, stall information, images, and opening hours | 03/08/2026-14/08/2026 | Adam Danish | X |
| 7 | Build the vendor dashboard, location sharing, and stall status | 03/08/2026-25/08/2026 | Adam Danish | X |
| 8 | Build vendor menu creation, editing, deletion, and availability | 03/08/2026-14/08/2026 | Adam Danish | X |
| 9 | Build customer map discovery using GPS and manual locations | 03/08/2026-06/09/2026 | Adam Danish | X |
| 10 | Add stall search, filters, details, menus, and directions | 03/08/2026-06/09/2026 | Adam Danish | X |
| 11 | Implement following, push notifications, history, and preferences | 05/08/2026-06/09/2026 | Adam Danish | X |
| 12 | Complete profile, settings, navigation, and interface improvements | 06/08/2026-06/09/2026 | Adam Danish | X |
| 13 | Configure production security rules, indexes, and Cloud Functions | TBC | Adam Danish |  |
| 14 | Prepare the signed Android release and installation package | TBC | Adam Danish |  |
|  | TESTING |  |  |  |
| 15 | Run backend tests and Flutter static analysis | 10/09/2026-TBC | Adam Danish |  |
| 16 | Test authentication, vendor, customer, map, and notification functions | TBC | Adam Danish |  |
| 17 | Conduct security, device, usability, and release-build testing | TBC | Adam Danish |  |
|  | DOCUMENTATION |  |  |  |
| 18 | Update the report chapters for design, implementation, and testing | TBC | Adam Danish |  |
| 19 | Prepare the user manual, deployment guide, diagrams, and screenshots | TBC | Adam Danish |  |
| 20 | Complete references, appendices, proofreading, and final formatting | TBC | Adam Danish |  |
|  | PROGRESS PRESENTATION #1 |  |  |  |
| 21 | Prepare and deliver Progress Presentation 1 with a system demo | TBC | Adam Danish |  |
|  | PROGRESS PRESENTATION #2 |  |  |  |
| 22 | Prepare and deliver Progress Presentation 2 with testing evidence | TBC | Adam Danish |  |
|  | INTERNAL PRESENTATION |  |  |  |
| 23 | Deliver the internal presentation and apply panel corrections | TBC | Adam Danish |  |
|  | EXTERNAL PRESENTATION |  |  |  |
| 24 | Finalise all materials and deliver the external presentation | TBC | Adam Danish |  |

(LIST YOUR TASKS AS DETAIL AS POSSIBLE, REFER TO YOUR GANTT CHART)